## Slide 1: Project Management Skills for Business Analysts

## Slide 2: Introduction - The BA's Evolving Role
The Business Analyst (BA) as a Bridge: Connecting business needs with technical solutions.
Beyond Requirements: Modern BAs are increasingly involved in project lifecycle management.
Why PM Skills Matter:
  Enhanced project success rates.
  Improved collaboration with Project Managers.
  Proactive issue identification and resolution.
  Better stakeholder satisfaction.

## Slide 3: Key Project Management Phases & BA Involvement
1. Initiation:
BA Role: Feasibility studies, defining business case, identifying stakeholders.
2. Planning:
BA Role: Detailed requirements, scope definition, input to project schedule, risk identification.
3. Execution:
BA Role: Requirements clarification, supporting development, managing changes.
4. Monitoring & Control:
BA Role: Tracking requirements traceability, managing scope changes, reporting on requirements status.
5. Closure:
BA Role: Validating final solution against requirements, lessons learned.

## Slide 4: Skill 1 - Stakeholder Management
Definition: Identifying, analyzing, and engaging with individuals or groups impacted by the project.
Why it's Crucial for BAs:
Ensuring all voices are heard.
Managing expectations.
Building consensus.
Key Techniques:
Stakeholder Analysis (Power/Interest Grid).
Communication Plan development.
Conflict Resolution.

## Slide 5: Skill 2 - Requirements Management
Definition: The process of documenting, analyzing, tracing, prioritizing, and controlling requirements.
BA's Core Competency: This is where PM and BA skills heavily overlap.
Key Aspects:
  Elicitation: Interviews, workshops, surveys.
  Analysis: Structuring, validating, prioritizing requirements.
  Documentation: User Stories, Use Cases, BRDs, SRS.
  Traceability: Linking requirements to design, development, and testing.

## Slide 6: Skill 3 - Scope Management
Definition: Defining what is and is not included in the project.
The BA's Role in Scope:
Collaborating with PM to define project and product scope.
Ensuring requirements align with defined scope.
Preventing Scope Creep (uncontrolled expansion of scope).
Techniques:
Clear scope statements.
Requirements baseline.
Change control process.

## Slide 7: Skill 4 - Risk Management
Definition: Identifying, assessing, and mitigating potential risks that could impact the project.
BA's Contribution:
Identifying risks related to requirements (e.g., unclear requirements, changing priorities).
Assessing impact of risks on business value.
Proposing mitigation strategies.
Examples of BA-related Risks:
Stakeholder unavailability.
Ambiguous requirements.
Technology limitations.

## Slide 8: Skill 5 - Communication & Collaboration
Definition: Effective exchange of information and working jointly with others.
Why it's Paramount: BAs are central communicators.
Key Skills:
Active Listening: Understanding unspoken needs.
Negotiation: Reaching agreements on requirements and priorities.
Presentation Skills: Articulating complex information clearly.
Facilitation: Leading workshops and meetings.
Collaboration Tools: Leveraging platforms like Jira, Confluence, Miro.

## Slide 9: Skill 6 - Planning & Estimation
Definition: Organizing tasks, resources, and timelines to achieve project goals.
BA's Involvement:
Contributing to Work Breakdown Structure (WBS) for requirements activities.
Assisting with effort estimation for analysis tasks.
Providing input for project scheduling based on requirements complexity.
Techniques:
Decomposition.
Expert judgment.
Analogous/Parametric estimation.

## Slide 10: Skill 7 - Change Management
Definition: Managing changes to project scope, requirements, and plans.
BA's Role in Change:
Analyzing impact of proposed changes on existing requirements and business processes.
Documenting change requests.
Facilitating change approval processes.
Communicating changes to relevant stakeholders.
Goal: Ensure changes are controlled and beneficial.

## Slide 11: Skill 8 - Quality Assurance & Testing Support
Definition: Ensuring the delivered solution meets the defined requirements and quality standards.
BA's Contribution:
Defining acceptance criteria for requirements.
Reviewing test cases against requirements.
Supporting User Acceptance Testing (UAT).
Identifying and clarifying defects related to requirements.
Focus: Delivering a solution that is fit for purpose.

## Slide 12: Benefits of PM Skills for BAs
For the Project:
Smoother project execution.
Reduced risks and issues.
Higher quality deliverables.
For the BA:
Increased credibility and influence.
Enhanced career opportunities (e.g., Lead BA, Product Owner).
Better understanding of the "big picture."
Stronger partnership with Project Managers.

## Slide 13: Conclusion
The Modern BA: A strategic partner, not just a documenter.
Continuous Learning: Project management is a vast field; ongoing development is key.
Empower Yourself: Embrace PM skills to drive project success and advance your career.
Q&A

## Slide 14: Thank you
Presenter Name:-Harshal Patil