## Slide 1: Stakeholder Analysis for Business Analysts

## Slide 2: Introduction to Stakeholder Analysis
What is a Stakeholder?
  Any individual, group, or organization who can affect, be affected by, or perceive themselves to be affected by a decision, activity, or outcome of a project.
What is Stakeholder Analysis?
  A systematic process of identifying project stakeholders, analyzing their needs and expectations, and planning appropriate engagement strategies.
Why is it crucial for Business Analysts (BAs)?
  BAs are the bridge between business needs and technical solutions. Effective stakeholder management ensures requirements are accurately captured and solutions meet business objectives.

## Slide 3: Why is Stakeholder Analysis Important?
Ensures Comprehensive Requirements: Identifies all relevant perspectives, preventing missed requirements.
Minimizes Resistance: Proactive engagement helps address concerns early, reducing project delays and conflicts.
Builds Consensus: Facilitates agreement among diverse groups, leading to smoother project execution.
Enhances Communication: Tailors communication strategies to different stakeholder groups.
Increases Project Success Rates: Aligns project goals with organizational objectives and stakeholder expectations.
Manages Expectations: Sets realistic expectations for project outcomes and timelines.

## Slide 4: Key Steps in Stakeholder Analysis
Identify Stakeholders: Who are they?
Analyze Stakeholders: What are their interests, influence, and impact?
Prioritize Stakeholders: Who matters most, and when?
Develop Engagement Strategy: How will we involve them?
Monitor & Communicate: How do we keep them informed and engaged throughout the project lifecycle?

## Slide 5: Step 1: Identify Stakeholders
Brainstorming: Gather the project team to list all potential stakeholders.
Categorization: Group stakeholders by department, role, influence, or interest (e.g., internal, external, primary, secondary).
Ask "Who else?": Continuously seek out new stakeholders as the project evolves.
Typical Stakeholders for a BA:
  Project Sponsor, Project Manager
  End Users, Customers
  Subject Matter Experts (SMEs)
  Functional Managers, Department Heads
  IT Team (Developers, Testers, Architects)
  Legal, Compliance, Marketing, Sales
  Vendors, Regulators

## Slide 6: Step 2: Analyse Stakeholders - Power/Interest Grid
Purpose: To categorize stakeholders based on their level of power (ability to influence the project) and interest (level of concern or involvement).
Quadrants:
High Power, High Interest (Manage Closely): Key players, engage actively, keep satisfied.
High Power, Low Interest (Keep Satisfied): Important, but may not be actively involved. Keep informed to prevent them from becoming detractors.
Low Power, High Interest (Keep Informed): Enthusiastic, but limited influence. Inform them regularly, use their insights.
Low Power, Low Interest (Monitor): Least important, minimal effort, but keep an eye on them.

## Slide 7: Power/Interest Grid Visual
Manage Closely: Top Right (High Power, High Interest)
Keep Satisfied: Top Left (High Power, Low Interest)
Keep Informed: Bottom Right (Low Power, High Interest)
Monitor: Bottom Left (Low Power, Low Interest)

## Slide 8: Analyze Stakeholders - Influence/Impact Grid
Purpose: Similar to Power/Interest, but focuses on the stakeholder's ability to influence the project's direction and the degree to which they are impacted by the project's outcome.
High Influence, High Impact: Critical stakeholders, require deep engagement.
High Influence, Low Impact: Can shape decisions, but not directly affected. Keep them on board.
Low Influence, High Impact: Directly affected, but less ability to change things. Need empathy and clear communication.
Low Influence, Low Impact: Minimal engagement needed.

## Slide 9: Tools and Techniques for BAs
Stakeholder Register: A document listing all identified stakeholders, their roles, interests, influence, and contact information.
Power/Interest Grid: (Already discussed)
Influence/Impact Grid: (Already discussed)
RACI Matrix:
  Responsible: Who does the work?
  Accountable: Who is ultimately answerable for the task/deliverable? (Only one A per task)
  Consulted: Who needs to provide input before the work is done?
  Informed: Who needs to be kept updated after the work is done?
  Helps clarify roles and responsibilities.

## Slide 10: Challenges in Stakeholder Analysis
Identifying All Stakeholders: Some may be hidden or emerge late.
Conflicting Interests: Different stakeholders may have opposing goals.
Changing Expectations: Needs can evolve over time.
Resistance to Change: Stakeholders may oppose new solutions.
Lack of Engagement: Difficulty in getting stakeholders to participate.
Managing Difficult Stakeholders: Dealing with negativity or uncooperative individuals.

## Slide 11: Conclusion
Stakeholder analysis is a fundamental skill for Business Analysts.
Effective stakeholder management is not just about identifying people, but understanding their perspectives and strategically engaging them.
It transforms potential obstacles into allies, ensuring project requirements are met and solutions are adopted successfully.
Key takeaway: Successful projects are built on strong relationships and clear communication with all stakeholders.