## Slide 1: Understanding Scope Creep: A Brief Overview

## Slide 2: What is Scope Creep?
Definition:
Scope creep (also known as requirements creep or feature creep) refers to the uncontrolled growth or expansion of a project's scope after the project has officially begun.
Key Characteristic:
It involves adding new features, functionalities, or requirements that were not part of the original, agreed-upon project plan.
Analogy:
Imagine building a house with a clear blueprint, but then continuously adding rooms, balconies, or design changes after construction has started.

## Slide 3: Common Causes of Scope Creep
Poorly Defined Scope:
Lack of clear, detailed, and agreed-upon project requirements from the outset.
Stakeholder Requests:
New ideas or changes requested by clients, users, or other stakeholders during the project lifecycle.
Lack of Change Control:
Absence of a formal process to evaluate, approve, or reject changes to the project scope.
Gold Plating:
Project team members adding features they believe would be beneficial, even if not requested or within the original scope.
Miscommunication:
Gaps in understanding between stakeholders and the project team regarding expectations.

## Slide 4: Impacts of Scope Creep
Budget Overruns: New features require more resources, leading to increased costs.
Schedule Delays: Additional work extends the project timeline, pushing back delivery dates.
Reduced Quality: Rushing to accommodate new scope can compromise the quality of existing work.
Resource Strain: Team members become overworked and morale can drop.
Project Failure: In extreme cases, uncontrolled scope creep can lead to project abandonment or failure to meet original objectives.
Dissatisfied Stakeholders: Despite added features, the core project might suffer, leading to frustration.

## Slide 5: Preventing Scope Creep
Define Scope Clearly: Establish a detailed Project Scope Statement or Statement of Work (SOW) at the beginning.
Get Formal Sign-off: Ensure all stakeholders formally approve the initial scope document.
Implement a Robust Change Control Process:
  All change requests must be documented.
  Requests are reviewed, evaluated (impact on time, cost, quality), and approved/rejected by relevant stakeholders.
  Approved changes are formally integrated into the project plan.
Communicate Effectively: Maintain open and continuous communication with stakeholders about project progress and any potential changes.
Educate Stakeholders: Help stakeholders understand the impact of changes on the project's triple constraints (scope, time, cost).

## Slide 6: Managing Scope Creep (When it Happens)
Identify Early: Be vigilant for any signs of scope expansion.
Document Everything: Keep a record of all change requests, discussions, and decisions.
Evaluate Impact: For every proposed change, assess its impact on budget, schedule, resources, and quality.
Negotiate and Prioritize: Work with stakeholders to prioritize changes. Can some be deferred to a later phase or a separate project?
Re-baseline if Approved: If a change is approved, formally update the project plan, budget, and schedule to reflect the new scope.
Say "No" (Professionally): Sometimes, it's necessary to decline changes that are not feasible or align with project goals.

## Slide 7: Key Takeaways
Scope creep is a common project management challenge.
Clear scope definition and a strong change control process are crucial for prevention.
Effective communication and stakeholder management are key.
Proactive identification and structured management are essential to keep projects on track.

## Slide 8: thank you
BRITA TAMM
502-555-0152
  brita@firstupconsultants.com
  www.firstupconsultants.com